🏁 🔐 🏁 FRONT MATTER 🏁 🔐 🏁 All 18F teams are expected to send weekly ship updates so that: - Stakeholders know the project’s status, blockers, and progress toward outcomes - Executives aren’t taken by surprise, and know how they can help Robin Carnahan explains. This is a recommended Weekly Ship template; it can be adapted to suit the team. Suggestions? Contact: 18F Director of Account Management

# Weekly ship

# How to use

- Fill the distribution list with names or emails of people to keep up-to-date. Consider adding more people, rather than fewer, to reduce surprises for everyone.

- Plan to send the ship on the day most helpful to the partner; probably Friday or Monday.

- Designate a person, or a rotation of people, to captain the weekly ship.

- Copy the template and paste it under ships, using the date as a heading.

- Fill in its sections. Invite your teammates to contribute.

  - Focus on outcomes the team is driving toward, rather than simply listing tasks.

  - Consider the audience: it could be forwarded around the partner org, or FOIA’d

  - Fill in “burn” numbers from your account manager.

- When complete, paste the ship into an email.

- Send or schedule-send the email to the distribution list in the morning.

- Post the same text in the #the-shipping-news Slack channel.

- The next week, bump the prior week’s ship down; stack the new one above it.

# Distribution list

To:

Cc:

# Template

Subject: [Agency Name ] / [Project Name] / Weekly Ship: xx/xx/xxxx

[General greeting]

[Write an intro summary note. The first time or two, explain the purpose of the weekly ship.]

Leadership decisions needed

- [When a lack of a decision could lead to a risk, request a decision]

Risks/blockers

- [Tactfully but honestly list risks and blockers our stakeholders should know about]

Progress

- [List what was completed this week and how it relates to project goals. Focus on progress towards outcomes for users, rather than tasks completed.]

What’s next

- [List some things that are planned for the near future and the reasons for them -- how will they help get the team closer to the outcomes it wants?]

Planned absences

- [List any team members who will be out of office]

Project finances (“burn”)

- [List your financials for this week: “As of the week ending xx/xx/20xx, of the total budget of $x, we have spent $x in FY2x, leaving us $x or x%. Based on this, this project is set to end on xx/xx/20xx.”]

# Ships

## [Fill in the send-on date]

[The business day before sending, paste template here and fill it out]